## Slide 1
Notes: Notes to the Facilitator:
Welcome the participants and give them an overview of the module. Tell them that they will learn about the ‘Agile Methodologies and Lean’ in this module.
Notes to the Participants:
You will learn about the ‘Agile Methodologies and Lean’ in this module.

## Slide 2: Module Learning Objectives
At the end of this module, you will be able to:
  Discuss the history of the rise of Agile
  Define Agile Manifesto - Values and Principles
  Compare between Agile and the traditional waterfall method of software development
  Explain how software is developed using Agile methodologies
    The phases involved in the development cycle
  Identify the four values of the Agile Manifesto
  Learn about the history of Lean
  Describe Lean principles
Notes: Notes to the Facilitator:
Explain the module objectives to the participants.
Notes to the Participants:
You will be informed about the module objectives.
At the end of this module, you will be able to:
Discuss the history of the rise of Agile
Define Agile Manifesto - Values and Principles
Compare between Agile and the traditional waterfall method of software development
Explain how software is developed using Agile methodologies
  The phases involved in the development cycle
Identify the four values of the Agile Manifesto
Learn about the history of Lean
Describe Lean principles

## Slide 3: Module Topics
Let us take a quick look at the topics that we will cover in this module:
A recap of software development models
Introduction and history of Agile
Agile development
Agile Manifesto and the four values
Introduction and history of Lean
Lean principles
Notes: Notes to the Facilitator:
Inform the participants about the topics that they will be learning in this module.
Notes to the Participants:
You will learn about the following topics in this module:
A recap of software development models
Introduction and history of Agile
Agile development
Agile Manifesto and the four values
Introduction and history of Lean
Lean principles

## Slide 4: 1.1 A Recap of Traditional Software Development Lifecycle Models
Waterfall model
Gated Waterfall Model
V-Shaped
Model
Prototyping
Model
Spiral
Model
Notes: Notes to the facilitator:
Take the participants through a quick recap of the different software development methodologies described in the previous module.
Notes to the Participants:
Software Development Life Cycle (SDLC) is a series of phases right from business understanding and requirements gathering to software development till delivery of the final product. There are several approaches to software development.
In the previous module we learnt in detail about the different software development methodologies.
Waterfall model
Gated Waterfall model
V-shaped model
Prototyping model
Spiral model
Though traditional methods of software development are mature and usable, they created frustrations in the industry. Each of the events in the life cycle represents a distinct stage and completion of one stage is essential for the next stage to commence. Before the design phase begins, requirements must be reviewed and approved by the customer. Also, all deliverables are based on documented requirements and there exists a possibility of customer not seeing the final product until it’s almost finished.
To overcome the shortfalls in traditional software development industry, experts identified and designed a set of models that are flexible, fast, lean, responsive and consistent. Software development methodologies that meet out the above mentioned criteria are collectively termed as agile methodologies. These methodologies emphasize rapid delivery of application as complete functional components. In the upcoming sections, we will see in detail about the agile movement and the rise of agile methodologies.

## Slide 5: 1.2 A Recap to the Waterfall Model
  A sequential model of software development, with a steady downward progression (one phase after the other).
  Each phase has defined set of features, tasks and deliverables.
  One phase has to be completed before the next begins.
  Once completed, it’s difficult to go back to the previous phase without scratching the project.
  Emphasizes the need for a complete documentation of requirements, before actual work starts.
1. Feasibility Study
2. Requirement Analysis & Specification
3. Design
4. Coding and Unit Testing
5. Integration and System Testing
6. Deployment
7. Maintenance
Phases in the Waterfall Model
Notes: Notes to the Facilitator:
Ask the participants what the Waterfall Model is.
Give them an opportunity to present some features and jot them on the whiteboard.
Give a quick recap of the Waterfall Model.
Reiterate the Phases:
Feasibility study
Requirements analysis and Specifications
Design
Coding and Unit testing
Integration and System testing
Deployment
Maintenance
Notes to the Participants:
You would have studied each of these phases in detail in Module 01. To overcome the shortfalls of traditional software development methodologies, agile development was developed. We’ll now look at the evolution of agile and agile development cycle.

## Slide 6: What did You Grasp?
Which of the following is/are TRUE with respect to waterfall development? Select all the correct options:
  Waterfall follows an incremental development approach.
  Waterfall requires the documentation to be completed before the commencement of development.
  Waterfall adapts to the changes that happen during all the stages of development.
  Testing and bug fixing is done at the end of project completion.
  Customers can share frequent feedbacks during the development phases.
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
1. b. Waterfall requires the documentation to be completed before the commencement of development
d. Testing and bug fixing is done at the end of project completion.

## Slide 7: 2.1 What Triggered the Rise of Agile?
Industry frustrations in the 1990s due to the deficiencies in traditional methods of software development.
‘Application Development Crisis’ or ‘Application Delivery Lag’.
Change in business, functional requirements, systems and client’s needs over time.
Cancellation of projects in pipeline, due to customer dissatisfaction.
The need for building the working software quickly, efficiently and giving it to the hands of end users.
Notes: Notes to the Facilitator:
Ask the participants what they think, triggered the rise of Agile.
Note down, what they say on the slide.
Then show the boxes with the reasons.
Notes to the Participants:
Around the 1990s, the software development industry was in a great crisis. Due to the deficiencies in the traditional software development approaches, there was an enormous lag in time between the functional requirements requested by the customers and the delivery of technology. At that time, it was estimated that the time period between business need validation and the delivery of software/application was around three years. Some businesses faced a lag of more than three years.
Three years is a more than sufficient time period for businesses, systems and requirements to change. This resulted in the cancellation of projects mid-way. Completed projects failed to make sense, because of the change in requirements over time.
Industry experts were forced to develop alternative methods of software development and delivery, and thus laid the foundation for the birth of Agile.

## Slide 8: 2.2 Birth of Agile
The sequence of events in the history of the emergence of Agile.
Initial gathering of thought leaders from the software industry in 2000 in Oregon, Rogue River Lodge
The Snowbird meeting in Utah in February, 2001.
Discussions on developing ‘light’ or ‘lightweight’ method of software development.
Emergence of the ‘Agile Software Development Manifesto’.
An alternative to the document-driven, heavyweight, traditional software development processes.
1
2
3
4
5
Notes: Notes to the Facilitator:
Discuss the birth of Agile
Explain the various steps as listed in the step list
Notes to the Participants:
The initial meeting of seventeen thought leaders, including Jon Kern, Kent Beck, Ward Cunningham, Arie van Bennekum, and Alistair Cockburn that happened in Oregon, voiced out the need for a ‘light’ or ‘lightweight’ development methodology. But nothing substantial happened at the end of this meeting. In 2000, a lot of articles were written which emphasized the importance of ‘lightweight’ methodologies. ‘Light’ was one term, which was used during that period, though no term was finalized.
Again in September 2000, Bob Martin from Object Mentor in Chicago invited the other thought leaders for a meeting that was scheduled to happen in January/February 2001.
Agile was born out of the historic 2001 Snowbird Lodge meeting, where advocates of Extreme Programming, SCRUM, DSDM, Adaptive Software Development, Crystal, Feature-Driven Development and Pragmatic Programming gathered to discuss the need for an alternative to the document-driven, heavyweight, traditional software development processes.
This group of thought leaders named themselves as the ‘Agile Alliance’ and agreed on the ‘Manifesto for Agile Software Development.’ It is in this Snowbird meeting, the Agile Manifesto and the Twelve Principles were formally written.

## Slide 9: 2.3 The Agile Manifesto
Developed by a group of fourteen thought leaders and practitioners from the software industry.
The essence of their experience that tells us what approaches work for software development and what does not.
Set of best practices involved in the development and delivery of high-quality software in shorter time periods.
Agile manifesto was the result of Snowbird Meeting that was held among the thought leaders in 2001.
Agile manifesto formalized the values that the thought leaders found to be important and followed in their projects.
Notes: Notes to the Facilitator:
Discuss the importance of the Agile Manifesto
Explain what is the aim of the Manifesto
Discuss how best practices have evolved and what are the best practices
Tell the participants that you will discuss the core values and principles of the Agile Manifesto in the next few slides
Notes to the Participants:
The thought leaders who authored the ‘Agile Manifesto’ are as follows:
Mike Beedle
Arie van Bennekum
Alistair Cockburn
Ward Cunningham
Martin Fowler
Jim Highsmith
Andrew Hunt
Ron Jeffries
Jon Kern
Brian Marick
Robert C. Martin
Ken Schwaber
Jeff Sutherland
Dave Thomas
We’ll see the values of the agile manifesto in the next slide.

## Slide 10: 2.4 Four Values of the Agile Manifesto
Processes and Tools
Individual and Interactions
O
Comprehensive Documentation
Working Software
V
Contract Negotiation
Customer Collaboration
E
Following a Plan
Responding to Change
R
“That is, while there is value in the items on the right, we value the items on the left more.”
Notes: Notes to the Facilitator:
Show the participants the values of the Agile Manifesto
Describe the importance of values
Notes to the Participants:
The agile manifesto reads:
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
“Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.”
“That is, while there is value in the items on the right, we value the items on the left more.”
Each of these four values is described in the upcoming sections.

## Slide 11: 2.5 Agile Manifesto
Agile Manifesto Value 1: Individuals and interactions over processes and tools
  Communication—the key to the success of a project
  People build Products
  Have the focus on people and the source of energy
  Self-organization of cross-functional teams—to identify scope, negotiate, accept, define, collaborate, share, and solve problems
  Individuals need to be motivated
  Interactions need to be fostered among team members, customers and other stakeholders
INDIVIDUALS AND INTERACTIONS
Notes: Notes to the Facilitator:
Inform the participants that the first Agile Manifesto value talks about individuals and interactions.
Notes to the Participants:
Prioritizing individuals and interactions over processes and tools is the first value of the Agile manifesto. People drive the development process since they are the ones who respond to changing business needs and develop processes and tools in response to change.
If a team prioritizes processes, technology or tools, then the individuals in the team become less responsive and meeting the customer requirements become a difficult task.
Communication between the team members, customers and other stakeholders is critical for understanding the business requirements and delivering value. If individuals are valued over processes and tools, the communication becomes fluid and the interactions happen, based on the change in business requirements. If processes are valued more, the interactions become scheduled and less adaptive to changes. There is a possibility of the customer’s requirements losing importance because of the stringent schedules.

## Slide 12: 2.5 Agile Manifesto (Contd.)
Agile Manifesto Value 2: Working software over comprehensive documentation
  Create and deliver value
  Customer satisfaction is important
  Deliver frequently and consistently; offer business value to the customer
  The primary goal of software development is to create software, not lengthy documents
  Write documentation that adds value
  Deliver what the customer wants; documentation is always supplementary
  Customer-focus is the primary focus
WORKING SOFTWARE
Notes: Notes to the Facilitator:
Tell the participants that you will be covering the second value here, which is working software.
Notes to the Participants:
The second value as per the agile manifesto is a working software over comprehensive documentation.
Jim Highsmith, one of the authors of the Agile Manifesto and the primary developer of the ‘Adaptive Software Development’ Agile Method, says, “We want to restore a balance. We embrace modelling, but not in order to file some diagram in a dusty corporate repository. We embrace documentation, but not hundreds of pages of never-maintained and rarely-used tomes. We plan, but recognize the limits of planning in a turbulent environment.”
If we give customers a choice of selecting between comprehensive documentation and working software, they would prefer the latter. Agile focuses more on building the product to satisfy the needs of the customer, than to giving them pages and pages of documentation.
Writing pages and pages of documentation for developing the product, consumes an enormous amount of time, hence longer time periods between documentation and delivery. A lot of time, money and energy is spent in writing technical and functional specifications, customer’s business requirements, user interface specifications, design documents, documents on testing and much more. And the best part is that approvals are required for each and every document written by people, at multiple levels. This is the major cause of the delay in the development and delivery of the actual product.
In agreement with Jim’s statement, Agile does not rule out the need for documentation. Agile emphasizes that the document is streamlined in a way that it gives the exact picture to the developer of what is exactly needed to build the software, without getting lost in the intricacies.
According to Agile methodologies, the requirements are documented as user stories, so the developer gets clarity on the business requirements. This eventually becomes a guide for the developer to start building the exact functionalities. Agile does give importance to documentation, but a working software is more critical from a customer’s viewpoint than documentation. Agile also emphasizes that delivering working pieces of the software at frequent intervals matters the most to the customer.

## Slide 13: 2.5 Agile Manifesto (Contd.)
Agile Manifesto Value 3: Customer collaboration over contract negotiation
  Flexibility and co-operation in terms of customer’s needs
  Work with the customer
  Make sure the intent of the contract is satisfied
  Understand customer’s product vision by close collaboration
  Let the contracting models be flexible
  Maintain relationships
CUSTOMER COLLABORATION
Notes: Notes to the Facilitator:
Tell the participants that you will be talking about customer collaboration next.
Notes to the Participants:
Customer collaboration over contract negotiation is the third value described in the agile manifesto.
Negotiation enables the customer and the product manager to work out the details of product delivery. There is a room for re-negotiation as well. In traditional software development processes, customer engagement is more before the start of the development process and after the product is completely ready. There are two major disadvantages to this. The customer gives the complete specifications/requirements in great detail, well before the development starts. There is a chance for confusions and multiple rounds of discussions happening even before the actual work starts, which causes the delay in the development. If the product is completely ready, and the customer starts changing the requirements, much effort will be involved in redoing things.
Agile manifesto emphasizes that the customer is engaged in and collaborates throughout the development process. Demo sessions should happen periodically. This enables feedback sharing at regular intervals and the product gets developed iteratively. The development team and the customer can make sure that the requirements are met at each and every point in time during the development process.
This value suggests the end - user being part of the development process, attending all the meetings and making sure changes are communicated then and there and ensuring the smooth delivery of the project.

## Slide 14: 2.5 Agile Manifesto (Contd.)
Agile Manifesto Value 4: Responding to change over following a plan
  Change is the reality, the worst enemy of any plan
  Changes in customer’s business needs - direct impact on developer’s plans
  Adaptive planning for accepting change
  Change to be reflected in the product
  Show improvement
RESPONDING TO CHANGE
Notes: Notes to the Facilitator:
Tell the participants that you will be talking about responding to change which is the next value of the Agile Manifesto.
Notes to the Participants:
Responding to change over following a plan is the fourth value as per the Agile Manifesto.
A change was considered expensive and avoidable by the traditional software development methodologies. Planning was considered much more important than responding to changes. The intention was to have the detailed and comprehensive plans, where feature sets and functionalities are pre-defined. Since traditional methods follow a sequential order in the development and delivery of software, a lot of unnecessary dependencies arise. High priority is given to each and every step of the development process.
On the other hand, Agile suggests shorter iterations. This enables change in priorities from iteration to iteration, according to the customer’s requirements. There is room for the addition of new features in the next iteration, without having any dependency on the previous iteration. Agile views change as a means for improvement and believes that a change adds value to the product.
A process called Method Tailoring describes the Agile approach towards change. An Agile Information Systems Development Method defines Method Tailoring as a process or capability in which human agents determine a system development approach for a specific project situation through responsive changes in, and dynamic interplays between contexts, intentions, and method fragments.
With Agile, the process modifications that fit the team are allowed.

## Slide 15: 2.6 Twelve Principles of the Agile Manifesto
Our highest priority is to satisfy the customer through an early and continuous delivery of valuable software.
1
Welcome changing requirements, even late in the development. Agile processes harness change for the customer's competitive advantage.
2
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
3
Business people and developers must work together daily throughout the project.
4
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
5
The most efficient and effective method of conveying information to and within a development team is a face-to-face conversation.
6
Working software is the primary measure of progress.
7
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
8
Continuous attention to technical excellence and good design enhances agility.
9
Simplicity‒the art of maximizing the amount of work not done‒is essential.
10
The best architectures, requirements, and designs emerge from self-organizing teams.
11
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
12
Source: agilemanifesto.org
Notes: Notes to the Facilitator:
Explain the 12 principles in detail.
Notes to the Participants:
The twelve principles are as follows:
Our highest priority is to satisfy the customer through an early and continuous delivery of valuable software.
Welcome changing requirements, even late in the development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is a face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity‒the art of maximizing the amount of work not done‒is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 16: 2.7 What is Agile Development?
  The salient features of agile development are as follows:
  A time-bound, iterative approach to software development and delivery.
  Agile is about building and delivering software incrementally, instead of delivering it in one single shot at or near project end.
  Requirements and solutions evolve through collaboration between self-organized, cross-functional teams.
  An adaptive development process that fits changing business needs.
  In a nutshell, agile development refers to any product development process that is in lines with the Agile Manifesto.
Notes: Notes to the Facilitator:
Tell the participants that you will now discuss about Agile development.
Notes to the Participants:
Major concepts of Agile development involve iterative development, frequent quality checks and feedbacks, self-organization of teams, accountability, adaptation to changes and aligning development approaches in lines with the customer’s business requirements.
Agile breaks the product down into multiple functional units, based on user stories. These units are then prioritized for continuous delivery of software in short cycles called iterations. It involves feedback loops to help teams to identify and develop solutions for the ever-changing business needs.
Agile development cycle is explained in detail in the next section.

## Slide 17: 2.8 The Agile Development Cycle
The following picture illustrates the steps involved in each iteration of the agile development cycle:
The steps are repeated for every iteration.
  Conception
  INITIATION
  ANALYSIS
  DESIGN
  CONSTRUCTION
  TESTING
  Deployment
AGILE
Notes: Notes to the Facilitator:
Tell the participants about the Agile Development Cycle.
Reiterate the phases:
Planning
Analysis of requirements
Design
Implementation, coding, and development
Testing
Deployment
Notes to the Participants:
Phases of the agile development cycle can be explained as follows. Unlike traditional development methods which are sequential, any of the phases can happen in parallel in an agile development process.
Planning: During this phase, the development team collaborates and identifies the scope of the project. The main aim of this phase is to break the idea down into smaller feature sets/tasks. Features can be allocated to iterations, based on priority. Priorities can change from iteration to iteration.
Analysis of requirements: During this phase, many rounds of interactions happen between the stakeholders involved in the project, like product managers, cross-functional team members and customers. The goal of this phase is to identify the business requirements, understand the end user and how they will use the product. At the end of this phase, the teams will have a relevant and detailed information on the requirements.
Design: In the design phase, documents on designing the systems and software is prepared, using the requirements gathered from the previous phase. During this phase, the team works on the usability part of the product, i.e., what the product or solution will look like and how users will interact with the system. A test plan is also drafted during this phase.
Implementation, coding and development: This phase involves development (coding) and testing of features and scheduling iterations for deployment. The team follows Iterative and Incremental Development approach for scheduling the iterations. The development phase has the first iteration being termed iteration 0 (zero), since no feature is delivered in this iteration. This is the most important and foundational phase of the development that involves finalization of contracts, preparation of environments and fund allocation.
Testing: Once development commences, the code is tested to find if it is matching the business needs of the customer. This phase also ensures that the product solves customer’s requirements at each and every iteration. Different testing processes involved in this phase are unit testing, system testing and acceptance testing.
Deployment: This is the phase where the product is delivered for the customer’s use, after being tested. Even after this phase, customers may come up with the new set of problems that need to be addressed by the team.

## Slide 18: What did You Grasp?
Which of the following is NOT true about with respect to the principles of the Agile Manifesto?
  Customer satisfaction by means of early and continuous delivery is the primary focus
  Completion of full-fledged technical documentation is considered one of the measures of progress
  Change in requirements to be accommodated even in later stages of development
  Agility is enhanced by attention to technical details and design
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answer:
1. b. Completion of full-fledged technical documentation is considered one of the measures of progress

## Slide 19: What did You Grasp?
2. The phases in Agile development can happen in parallel.
  True
  False
3. When is the project broken down into multiple feature sets?
  Design
  Development
  Planning
  Requirement analysis
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answers:
2. a. True
3. c. Planning

## Slide 20: 3.1 Some Agile Methodologies
Agile Methodologies
Extreme programming (XP)
Feature-driven development (FDD)
Adaptive system development (ASD)
Dynamic systems Development Method (DSDM)
Lean software development (LSD)
Kanban
Crystal Clear
Scrum
Notes: Notes to the Facilitator
Explain the agile methodologies to the participants
Discuss the points on the slide with the participants
Notes to the Participants:
Scrum: One of the most popular ways to implement Agile. An open development framework, with a simple set of rules, responsibilities and meetings. Suggests dividing the projects into multiple short sprints, that usually last for one to two weeks. The team can thus deliver software in multiple iterations on a regular basis. Scrum emphasizes the following principles:
Empirical feedback
Team self-management
Product increments within short iterations
Extreme Programming (XP): Extreme programming is one of the most popular Agile methodologies widely adopted by many companies across the globe and has proven successful. This method puts a lot of emphasis on customer satisfaction. Improvement in quality and responsiveness, according to changing customer needs, is the major intention behind the development of this methodology. The five essential ways by which this methodology improves a software project:
Communication
Simplicity
Feedback
Respect
Courage
Developers can address change in customer requirements, even later during the development cycle. The development team self-organizes around the problem to solve it as efficiently as possible. Unproductive steps in the product life cycle are cut down to reduce costs and frustration of the team.
Feature-driven Development (FDD): The five basic activities involved in FDD are as follows:
Develop overall model
Build feature list
Plan by feature
Design by feature
Build by feature
This method blends industry best practices into one approach.
Kanban: A Japanese term, that refers to ‘a visual signal’ or ‘card’. A visual framework for implementing Agile workflow. Encourages the addition of small, but continuous changes to the system. Kanban works on the basis of the following principles:
Visualize the workflow
Limit work in progress
Manage and enhance the flow
Make policies explicit
Continuously improve
This methodology is helpful in visualizing the build-up of work, roadblocks, reducing waste and maximizing value.
Lean Software Development (LSD): In this methodology, lean manufacturing and lean IT principles are applied in software development. Seven principles that govern LSD are as follows:
Eliminate waste
Amplify learning
Decide as late as possible
Deliver as fast as possible
Empower the team
Build integrity in
See the whole
Dynamic Systems Development Method (DSDM): Developed for addressing common failures of IT projects, like budget issues, missing deadlines, and lack of user involvement. There are eight principles in DSDM, such as follows:
Focus on the business need
Deliver on time
Collaborate
Never compromise quality
Build incrementally from firm foundations
Develop iteratively
Communicate continuously and clearly
Demonstrate control
This methodology is useful in the development and delivery of software and non-IT solutions.
Adaptive System Development (ASD): This method requires the projects to be in a continuous state of adaptation. This method has a set of three repeating series, such as follows:
Speculate
Collaborate
Learn
Crystal clear: Ideal for teams with 6 to 8 developers. This framework gives importance to people over processes and artifacts. Belongs to the Crystal family of methodologies. Principles include:
Frequent delivery of usable code to users
Reflective improvement
Osmotic communication preferably by being co-located

## Slide 21: What did You Grasp?
Which of the following Agile tools is helpful in visualizing the build-up of work?
  Scrum
  Lean Software Development
  Kanban
  Extreme Programming
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answer:
1. c: Kanban

## Slide 22: 4.1 Comparing Agile and Waterfall
Agile | Waterfall
Agile follows an iterative and incremental approach, as weekly or monthly sprints. | Waterfall follows a sequential development approach.
The software is developed and delivered in multiple iterations as small modules. There is always room for resolving errors and changes can be made as the current business requirement. | The whole project is delivered at the end, cannot handle any error or change in requirements.
Believes in developing working software over creating detailed documentation. | The Project will not commence until the complete documentation is ready.
Adapts to changes in the scope of the project without causing much impact on timelines and budget. | Waterfall depends heavily on the initial requirements. Customers might not be able to demand change and if it happens, it heavily impacts the budget and timelines.
Notes: Notes to the Facilitator:
Show the above table to the participants and explain the differences between Agile and Waterfall models. Notes to the Participant:
Look at the table and understand the differences between agile and waterfall models.

## Slide 23: 4.1 Comparing Agile and Waterfall (Contd.)
Agile | Waterfall
Project priorities are evaluated at the end of each sprint. Clients can add feedback, then and there, the product evolves in the desired shape. | Customers can share feedback only after the complete product is delivered, errors or enhancements can cause the project to be scratched and started from the beginning.
Testing is done at the end of every sprint. Any bug is identified early in the development cycle and fixed. Causes little or no impact on other code. | Testing is done only after the product is complete. Any bug that is created earlier, but discovered later can have an impact on the rest of the code.
The Agile is used when rapid production is needed. | The Waterfall is used when a product definition is more important than speed.
Though Agile follows the iterative development approach, there might be a lack of the clear picture of what needs to be expected. The final product might be grossly different than what was intended initially. | The Waterfall relies on definitions and documentation, both the developers and customers have a clear idea of what will finally be built.
Notes: Notes to the Facilitator:
Show the above table to the participants and explain the differences between Agile and Waterfall models. Notes to the Participant:
Look at the table and understand the differences between agile and waterfall models.

## Slide 24: What did You Grasp?
Which of the following is NOT true about Agile development?
  Agile follows a sequential development approach
  Testing is done at the end of every sprint to handle errors
  Agile is useful in a rapid production
  Agile adapts to changes in the scope of the project after the development has commenced
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answer:
1. a. Agile follows a sequential development approach

## Slide 25: 5.1 Lean - What Does it Mean?
Lean means creating more value to customers with fewer resources, by minimizing waste.
Lean was initially used by manufacturing and later it was adopted by all product and services businesses, including software and IT.
The term ‘lean’ was first coined by the team headed by Jim Womack in the late 1980s, to describe Toyota's business.
Lean eliminates waste across the entire value chain, thus creating processes that need less human effort, space, capital and time to make products and services with more value and less defects.
The three fundamental business issues that should guide the lean transformation of an organization are as follows: Purpose, Process and People
Notes: Notes to the Facilitator:
Give an introduction to lean and its salient features.
Notes to the Participants:
The major focus of lean is to maximize customer value, by minimizing waste. Lean refers to creating more values to the customers with fewer resources, while minimizing waste. Eliminating waste along the entire value chain compared to having them at isolated points, will result in the creation of processes that need less human effort, time, cost and capital to make products and services.
Lean was initially used by Toyota to describe its business, the term was coined in the late 1980s by the research team that was headed by Jim Womack. Lean is not only suitable for manufacturing, but also for the products and services businesses. By adopting lean thinking and processes, companies can cater to changing customer requirements in less time with less effort and cost.
Jim Womack and Daniel Jones have described the characteristics of a lean organization in their book ‘Lean Thinking’, which still serves as one of the best resources for understanding lean and the processes involved.
According to Womack and Janes, companies that tend to adopt a lean transformation should think of three important business issues: Purpose, Process and People.
Purpose: What customer problems will the enterprise solve to achieve its own purpose of prospering?
Process: How will the organization assess each major value stream to make sure each step is valuable, capable, available, adequate, flexible, and that all the steps are linked by flow, pull, and leveling?
People: How can the organization ensure that every important process has someone responsible for continually evaluating that value stream in terms of business purpose and lean process? How can everyone touching the value stream be actively engaged in operating it correctly and continually improving it?
The ultimate goal of lean is to provide perfect value to the customer through a perfect value creation process that produces zero waste.

## Slide 26: 5.2 History of Lean
Henry Ford - Flow production - sequence of processes in fabrication and assembly - ensured continuity, but lacked variety
Toyota - series of simple innovations for continuity in process flow and variety of product offerings - Toyota Production System
James Womack, Daniel Roos and Daniel Jones - Lean described in the book ‘The Machine that Changed the World’.
‘Lean Thinking’ book by Womack and Jones - lean principles described
Lean continues to spread to many industries across the world
1913
1990
1930s
1996
Notes: Notes to the Facilitator:
Explain the sequence of events in the history of lean.
Notes to the Participants:
There has been instances in history of process thinking even during the 1450s. But, Henry Ford was the first to integrate the processes in a production set up. He proposed and executed flow production in 1913. Ford developed a sequence of processes in fabrication using machines, that helped in assembling the components very quickly. This concept started gaining much popularity.
In the 1930s, after World War II, Toyota redesigned Ford’s flow production to invent a new concept, Toyota Production System, that included a series of simple innovations that helped in maintaining continuity and variety in product offerings.
The thought process of lean was thoroughly described in 1990, in the book The Machine That Changed the World by James P. Womack, Daniel Roos, and Daniel T. Jones. In 1996, the authors distilled the lean principles and released the book, Lean Thinking. We’ll look at lean principles in the forthcoming section.

## Slide 27: 5.3 Lean Principles Explained
1. Specify Value
Define value from the customers perspective and express value in terms of a specific product or service
5. Work to Perfection
The complete elimination of waste so all activities create value for the customer by breakthrough and continuous improvement projects
2. Map the Value Stream
Map all of the steps… value added and non-value added… that bring a product or service to the customer
3. Establish Flow
The continuous flow of products, services and information from end to end through the process
4. Implement Pull
Nothing is done by the upstream process until the downstream customer signals the need, actual demand pulls product/service through the value stream
7 Wastes
Transport
Inventory
Motion
Waiting
Over processing
Over production
Defects
1
2
3
4
5
Notes: Notes to the Facilitator:
Explain the participants about the five lean principles in detail.
Notes to the Participants:
The lean principles provide a framework for creating an efficient and effective organization. They are a five-step process that guide the implementation of lean techniques in an organization.
Specify value from the standpoint of the end customer by product family.
Identify all the steps in the value stream for each product family, eliminating whenever possible those steps that do not create value.
Make the value-creating steps occur in tight sequence so the product will flow smoothly toward the customer.
As flow is introduced, let customers pull value from the next upstream activity.
As value is specified, value streams are identified, wasted steps are removed, and flow and pull are introduced, begin the process again and continue it until a state of perfection is reached in which perfect value is created with no waste.
The five lean principles are as follows:
1. Define Value
Understanding value is critical to understand the first lean principle. Value has to be defined from the customer’s perspective. Customers pay for value. To give value to a customer, it is important to understand their requirements. Even in the circumstances where the customer is not sure about their needs, a lean organization should strive to understand the requirements by means of asking relevant questions. Some of the means through which customer requirements can be understood are: surveys, questionnaires, interviews, etc and applying analytics to the data collected. By means of these analytics, we can derive the value proposition for the customer, the product or the service they want, how it has to be delivered and the pricing strategies.
2. Map the Value Stream
Once the value is identified and defined, the value stream mapping has to be done. Customer requirement or value has to be set as a reference point and the tasks that contribute to these values have to be identified. Those activities that do not contribute to the customer value proposition are considered to be a waste. There are two categories of waste: no value, but necessary and no value and unnecessary. The first category of waste has to be reduced as much as possible, while the second one is pure waste and has to be eliminated completely. By eliminating the unnecessary tasks, value to the customer can be ensured, while cost for production is also reduced to a great extent.
3. Create Flow
Once wastes are removed from the value stream, we need to ensure that the flow of the remaining steps has to take place in a smooth fashion without any interruption or delay. Some of the activities that ensure smooth process flow are: breaking down the steps, reconfiguring the production steps, leveling out the workload, creating cross-functional departments, and training employees to be multi-skilled and adaptable.
4. Establish Pull
In any production system, inventory is one of the important wastes. It is very important to limit inventory and work-in-progress (WIP) systems. At the same time, it is important that all the required materials and information are available to ensure the smooth process flow. A pull-based system also ensures Just-in-time delivery. Products are created at the time of delivery in the required quantities. By following the value stream and by working backwards, we can also ensure that the products created to satisfy the needs of the customers.
5. Pursue Perfection
By following the first four steps, wastes can be eliminated or reduced to a large extent. Achieving perfection is the most important of the lean principles. This makes lean thinking and continuous improvement as part of the organizational culture. Every employee should strive towards perfection while delivering products based on the customer needs.

## Slide 28: 5.5 Lean Software Development Principles
Mary and Tom Poppendieck, the authors of Lean Software Development, have proposed seven fundamental lean principles, as follows:
Eliminate waste
1
Amplify learning
2
Decide as late as possible
3
Deliver as fast as possible
4
Empower the team
5
Build integrity in
6
See the whole
7
Notes: Notes to the Facilitator:
Explain the principles of Lean Software Development as proposed by Mary Poppendieck and Tom Poppendieck, who were pioneers of the method and coined the term Lean Software Development and wrote a book on the same.
Notes to the Participants:
Mary and Tom Poppendieck, the pioneers in lean software development wrote a book with the same title and the term originated from that title. These principles are closely aligned to the traditional lean principles.
Eliminate waste
  Lean considers anything that doesn’t add value to the customer as waste. Some of the wastes are as follows:
    Partially done code, that will be thrown away in due course
    Extra processes like paperwork
    Extra features that will be of no use to the customer
    Switching people between different tasks
    Waiting for other activities, processes or people
    Motion required to complete the project
    Defects and poor quality products
    Management activities that do not produce any value
  For eliminating the waste it should be identified. If there is any activity, without which the result can be achieved, that activity is considered waste. Value stream mapping is one of the techniques needed to identify waste. Once waste is identified, the source that produce waste should be eliminated.
Amplify learning
  Software development is a continuous learning process and the process can be sped up by using multiple short iterations. Continuous feedback from customers will help in making adjustments during the future development processes and bringing in improvements. Through customer meetings, the team can learn more about the problem and find out the suitable solutions for it. The other tools for amplifying learning are through iterations, synchronizations and set-based development.
Decide as late as possible
  The core concepts associated with this principle are as follows. It is not necessary that the complete specification has to be in place before the development process starts. The architecture has to be flexible that can accommodate changes during the course of development. The irreversible decisions have to be scheduled for the last responsible moment. Deferring the commitment to the last responsible moment requires that the complete business scenarios are closely coupled with the capabilities developed in different projects.
Deliver as fast as possible
  High-quality systems can be developed and delivered quickly. The work assigned to a team needs to be based on its capacity and the velocity of a team helps determine the capacity and it also helps in building repeatable and reliable flow of work. In an efficient organization, teams are not expected to work beyond their capacity. Teams should deliver shippable products regularly, so that they deliver value constantly.
Empower the team
  Organizations develop good leaders by respecting its employees. Sustainable advantage can be gained from team members who are engaged and can think. A lean IT governance encourages empowering the team by motivating and enabling them and not by controlling them.
Build integrity in
  Customers need to experience the system as a whole. The experience of the customer can be improved by focusing on creating quality products and not defective ones. By adopting practices like test-driven development and continuous integration, it is possible to deliver high quality products. The code base has to be kept simple and in a way that can adapt to change. Refactoring the code often is one of the best practices that teams should follow.
See the whole
  Teams always should look at the bigger picture in order for the developed solution to be effective. The high level business process has to be understood. Programs of interrelated systems have to be managed in a better way so that the complete product can be delivered to the customers. Metrics that measure the efficiency and the business value of the delivered products need to be in place.

## Slide 29: What did You Grasp?
Which of the following is an important waste?
  Inventory
  Mapping
  Transformation
  None of the above
Notes: Notes to the Facilitator:
Tell the participants that they will be going through a knowledge check question.
Answer:
1. a. Inventory

## Slide 30: In a nutshell, we learnt:
History of the rise of Agile
Agile Manifesto - Values and Principles
Comparison between Agile and the traditional Waterfall method of software development
How software is developed using Agile methodologies
The phases involved in the development cycle
The four values of the Agile Manifesto
Introduction and history of Lean
Lean principles
Notes: Notes to the Facilitator:
Share the module summary with the audience.
Ask the participants if they have any questions. They can ask their queries by raising their hands.
Notes to the Participants:
Now, you have reached at the end of the module, In this module, you have learnt:
History of the rise of Agile
Agile Manifesto - Values and Principles
Comparison between Agile and the traditional Waterfall method of software development
How software is developed using Agile methodologies
The phases involved in the development cycle
The four values of the Agile Manifesto
Introduction and history of Lean
Lean principles